Individual Weekly Report for Vinisha Bala Dhayanidhi

LLM Powered Interview Simulator, 26th October 2025

1.	Key design/development/learning accomplishments

- Design:

- Iterated through many UI themes (Minecraft, pixel art, pixelated, professional)

- Finalized on clean, modern professional interview platform design

- Implemented responsive design with 99% viewport sizing

- Professional color scheme (blue/white) with modern shadows and hover effects

- Planned the voice pipeline design: user audio → S3 → Transcribe → evaluation → dashboard.

- Development:

- Completed AWS Bedrock integration for AI-powered interview questions and evaluations

- Built PostgreSQL database with Alembic migrations on AWS RDS

- Implemented full authentication system with JWT tokens and bcrypt password hashing

- Created session management and dashboard APIs

- Built complete frontend interview simulator with login/signup UI

- Connected frontend to backend with real-time AI evaluations

- Database connected to AWS RDS with users and sessions tables

- Learning (e.g. new language, framework, tools)

- Mastered AWS Bedrock API for Claude/Llama LLM integration

- Learned database migrations with Alembic for PostgreSQL

- Implemented JWT authentication with python-jose and bcrypt

- Built dashboard with statistics and history tracking

- Applied pixel art design principles with CSS image-rendering

- Learned Silkscreen font for retro/pixel aesthetic

2.	Project Schedule Update

| Week | Objectives Planned | Activities/Tasks | Deliverables (Quantified) | - What you could/should have done differently - What went well - Condensed Version Only |
| --- | --- | --- | --- | --- |
| Week #1 |  |  |  |  |
| Week #2 |  |  |  |  |
| Week #3 |  |  |  |  |
| Week #4 |  |  |  |  |
| Week #5 | • Connect backend to AWS RDS (PostgreSQL) • Test Bedrock integration for live question generation • Implement Alembic migrations remotely • Integrate backend with React frontend • Begin S3 & Transcribe setup for voice features | • Created and connected AWS RDS PostgreSQL instance • Fixed inbound rules and network access for RDS • Verified database connection through FastAPI • Successfully stored and fetched sessions in RDS • Deployed dashboard routes and frontend charts • Started AWS S3 bucket and IAM permissions setup | Fully functional backend connected to cloud database • Verified POST /api/sessions and GET /api/sessions returning data • Dashboard shows real statistics and history from RDS • All commits pushed to GitHub repository | • Could have configured S3 and Transcribe earlier in parallel with RDS • Should have allocated time for deployment testing on Elastic Beanstalk • Need to improve error handling for network timeouts • AWS RDS connection and migrations succeeded without data loss • Dashboard visualization now pulls live data from AWS • Frontend ↔ Backend integration stable and tested • IAM configuration for S3 and Transcribe completed successfully |
| Week #6 |  |  |  |  |
| Week #7 |  |  |  |  |
| Week #8 |  |  |  |  |
| Week #9 |  |  |  |  |
| Week #10 |  |  |  |  |

3.	Reflection/Comments (Full Version of “What Went Well/What You could/should have done differently)

This week the project officially moved from local development to AWS-hosted infrastructure. I learned how to configure RDS network access, handle IAM roles, and verify cloud connectivity through FastAPI. After connecting RDS successfully, I confirmed that session data is stored and fetched live from AWS. The analytics dashboard is now powered by real backend data instead of mock objects, which makes testing much more realistic. I also began the groundwork for the voice-input feature by creating the S3 bucket and granting Transcribe access, setting up for next week’s audio-upload and speech-to-text work.

4.	Evidence of Work

5. Next week’s plan

•⁠  ⁠Implement s3_service.py for audio uploads.

•⁠  ⁠Generate IAM Access Keys and update .env credentials.

•⁠  ⁠Add /api/audio/upload endpoint in backend.

•⁠  ⁠Begin frontend integration for voice upload button.

•⁠  ⁠Connect AWS Transcribe to convert audio to text and store in RDS.

•⁠  ⁠Start planning Polly voice feedback integration.

Individual Weekly Report for Vinisha Bala Dhayanidhi

LLM Powered Interview Simulator, 19th October 2025

1.	Key design/development/learning accomplishments

- Design:

- Deployed the initial blank repository structure with clear separation for frontend and backend directories.

- Created a minimal README and environment setup to make future contributions easier.

- Planned out how to integrate user feedback into the project development cycle.

- Development:

- Deployed the blank repository on GitHub to share with peers and collect feedback from potential users.

- Tested initial environment setup to ensure everything runs smoothly on different systems.

- Drafted a short user feedback form to prioritize what features real users expect from the interview simulator.

- Learning (e.g. new language, framework, tools)

- Learned how to set up GitHub Pages and integrate deployment pipelines for future frontend updates.

- Explored Google Forms and Sheets integration for collecting and organizing user feedback.

- Reviewed examples of user research prioritization frameworks (MoSCoW, WSJF).

2.	Project Schedule Update

| Week | Objectives Planned | Activities/Tasks | Deliverables (Quantified) | - What you could/should have done differently - What went well - Condensed Version Only |
| --- | --- | --- | --- | --- |
| Week #1 |  |  |  |  |
| Week #2 |  |  |  |  |
| Week #3 |  |  |  |  |
| Week #4 | Deployed blank repo and collected user feedback | Deployed initial repo and shared with peers via form and presentation | Blank repo live, initial round of user feedback collected | N/A |
| Week #5 |  |  |  |  |
| Week #6 |  |  |  |  |
| Week #7 |  |  |  |  |
| Week #8 |  |  |  |  |
| Week #9 |  |  |  |  |
| Week #10 |  |  |  |  |

3.	Reflection/Comments (Full Version of “What Went Well/What You could/should have done differently)

This week went smoothly and productively. Deploying the blank repository gave the project a solid foundation and made it easier to share with others. Collecting early user feedback helped me better understand what students actually want in an interview simulator — for example, most preferred structured scoring and shorter sessions. I also participated in dub hacks and couldn’t work on this project Saturday and Sunday!

4.	Evidence of Work

User feedback collection

Blank repo deployment

5. Next week’s plan

- Take user feedback seriously and begin drafting a plan to cater to their needs

- Begin implementing a simple frontend interface using React (home page + mock interview button).

- Create API endpoints in FastAPI to test frontend-backend connection.

- Analyze feedback results and prioritize top 3 user-requested features.

- Start drafting user journey flow for the interview session.

Individual Weekly Report for Vinisha Bala Dhayanidhi

LLM Powered Interview Simulator, 12th October 2025

1.	Key design/development/learning accomplishments

- Design:

- Created a rough draft of the repository (separate directories for frontend and backend)

- decided which languages to use i.e., Python for backend, React for frontend, and OpenAI API for LLM integration.

- Development:

- Finalized on a project idea i.e., an AI driven interview practice simulator that allows users to practice behavioral and technical interview questions powered by GPT model.

- Set up initial environment files (.env)

- Learning (e.g. new language, framework, tools)

- Researched about how to integrate OpenAI GPT API with FastAPI endpoints

- Reviewed documentation on LangChain for potential conversation memory management.

- Researched very little about CORS setup between FastAPI and React frontend

2.	Project Schedule Update

| Week | Objectives Planned | Activities/Tasks | Deliverables (Quantified) | - What you could/should have done differently - What went well - Condensed Version Only |
| --- | --- | --- | --- | --- |
| Week #1 |  |  |  |  |
| Week #2 |  |  |  |  |
| Week #3 | Set up repository and tech stack after splitting up from the group and doing solo project | Created Github repo and decided frameworks | Repo initialized with README and license | I really wish that I had chosen this project from the start and not wasted three weeks thinking about ideas. At the same time, I’m glad I chose this project now and not wasted my entire capstone. |
| Week #4 |  |  |  |  |
| Week #5 |  |  |  |  |
| Week #6 |  |  |  |  |
| Week #7 |  |  |  |  |
| Week #8 |  |  |  |  |
| Week #9 |  |  |  |  |
| Week #10 |  |  |  |  |

3.	Reflection/Comments (Full Version of “What Went Well/What You could/should have done differently)

This week went well overall. I’m glad that Andriy and Justin agreed to split smoothly and the setup process for my project was smooth. I’m happy with the pace of my progress so far. If I could have done something differently, I’d have started with this idea and documented the setup steps more thoroughly. I also plan to explore modular API design early so future integration (like mock interviews or feedback scoring) will also be smoother.

4.	Evidence of Work

https://www.youtube.com/watch?v=EtldFS3JbGs

Conversational Memory in LangChain for 2025 youtube video

Github repo

https://www.youtube.com/watch?v=14102ccnZ48

FastAPI and React Full-stack Application: How to add COR to fastAPI youtube video

5. Next week’s plan

- Implement frontend skeleton using React.

- Connect frontend to backend using Axios and test API communication.

- Begin designing database schema for storing user sessions and interview history.

- Draft preliminary mock interview flowchart.